# Minutes of Meeting

## Project:

Indigenous Development of DNA Tagging System for Industries

Date: 4 June 2026
Venue: RIC, NUST

### Attendees

- Capt. (PN) Shahid Akbar Satti , Assistant Director DRD

- Dr. M. Qasim Hayat, Professor, ASAB

- Dr. Umair Manzoor, Principal, SCME

- Dr. Malik Adeel, Professor, SCME

- Dr. Husnain Ahmed, Professor, ASAB

- Major Haseeb, OC/EDEF

- Col. Hassan, GHQ

- Dr. Inam Ullah, Associate Professor, UOL

- Dr. Nadeem, CEO, MS Seral

## Agenda

Progress review of the research project titled “Indigenous Development of DNA Tagging System for Industries.”

## Discussion Points

### 1. Pharmaceutical Industry Applications

The current practices adopted by the pharmaceutical industry for product authentication and traceability were discussed. It was noted that existing packaging and tagging processes are labor-intensive and cost-ineffective, highlighting the need for a more efficient DNA-based tagging solution.

### 2. Technical and Regulatory Considerations

The following key questions and concerns were raised:

- Potential drug reactions resulting from DNA insertion/tagging in medicine.

- Impact of DNA tagging on the chemical composition and efficacy of the drug (drug chassis).

- Requirement for strong scientific evidence and validation to meet DRAP regulatory standards.

- Identification and compilation of all relevant references for pharmaceutical applications.

- Methodology and workflow for DNA sequencing and verification.

### 3. Institutional Requirements

Requirements and potential contributions from:

- ASAB  & SCME

were discussed to support project development and validation activities.

- Explosive packaging materials

- A visit of the project team to Havelian

- Reappropriation of Budget Allocation

## Project Updates

- Procurement of the MicPCR System has been completed through AXI and GHQ. The equipment is currently in the delivery process.

- Procurement of the project Server Infrastructure is underway through AXI and GHQ and is currently in the purchase process.

- DNA Designign and Coating has been done successfully